## Slide 1: Introduction to Software Estimation
BITS Pilani
Viswanathan Hariharan
2015

## Slide 2
Purpose of estimation
Importance of accurate estimation
Agenda

## Slide 3
A Marketing manager wants to know whether his budget for developing a Customer Management system is sufficient or not
A company wants to compare the estimates provided by different vendors
Example situations of software estimation

## Slide 4
IT industry’s track record of software project execution is very poor
According to Standish group more than 70% projects fail – that is, they either exceed estimates significantly or are abandoned
One of the factors contributing to project failures is poor estimation
State of software project execution

## Slide 5
Generally IT professionals under-estimate the effort
This leads to many issues
  Team stress
  More defects
  Schedule slippage
  Fire fighting
  Loss in business benefit (eg. Productivity)
Under-estimation

## Slide 6
Over-estimation is not the answer for these issues
Over-estimation also has de-merits
  Loss of business to competition
  Parkinson’s Law comes into effect – “Work expands to fill available time”
Over-estimation

## Slide 7
In order to estimate accurately we need to understand the causes that lead to inaccurate estimates
Main causes are:
  Lack of detailed requirements
  Omitted activities such as performance testing, data migration, etc.
  Optimistic thinking, such as, we have learnt from previous projects
  Lack of systematic approach to estimation
Why do estimates go wrong?

## Slide 8
Accurate estimates can lead to:
  Better quality software
  Ability to identify risks when project slips
  Higher chance of completing project on time
  All leading to increased customer satisfaction
Benefits of accurate estimates